FinDocIQ — Table Extraction & Query Database

Architecture, Orchestration & Implementation Plan

Pillar 3 + financial statements · DBS / OCBC / UOB · all periods

# 1. Goal

Input: a regulatory PDF (one bank, one period). Output: every number stored in one queryable database, filterable by document type, table type, concept, geography, and period.

Why: turn static disclosure tables into time-series data — compare any metric across banks and quarters in milliseconds, with an audit trail back to the source cell.

# 2. Pipeline (5 stages)

Each stage is independently testable. Only Stage 2 calls the AI model.

| Stage | What it does | AI? |
| --- | --- | --- |
| 1. Slice | Cut PDF to one page / one table. Enforces page-by-page input. | No |
| 2. Extract | Gemini returns an HTML table: headers + grid + colspan (merge) + shading + dashes + row level. | Yes |
| 3. Enrich | Deterministic: derive col_id/row_id; derive row_parent (nearest level−1 above; secondary cues for flush-left parents); look up concept_key & geo_key. | No |
| 4. Reconcile | Match table type and rows to stored templates. Auto-match known; queue the rest. | No |
| 5. Load | Write into the star schema, parents before children. | No |

Key principle: the prompt only contains instructions for things that need eyes — headers, merges, shading, dashes, indentation level. Everything derivable (col/row ids, parents, concept names, geography) is computed afterward. Short prompt, reliable structure.

# 3. Database schema

Star schema: one fact table holds every cell; dimension tables describe rows, columns, tables, documents. Reference tables hold canonical mappings.

## 3.1 Core tables

| Table | Grain | Key fields |
| --- | --- | --- |
| document | one source PDF | doc_id, institution, doc_family, source_file |
| section | one document section | section_id, section_no ('12.3.1'), section_level, parent_section |
| table_t | one disclosure table | table_id, table_type, section_id, period, geo_key, page_range |
| col_dim | one column | col_id, col_hierarchy, col_parent, leaf_label, geo_key |
| row_dim | one row | row_id, row_hierarchy, row_parent, label, concept_key, geo_key, line_no |
| cell_fact | one cell | row_id, col_id, colspan, value_raw, value_num, cell_state, is_shade, concept_key, geo_key |

## 3.2 Reference tables (curated once)

| Table | Purpose |
| --- | --- |
| geo_dim | ISO geography codes + region rollup hierarchy (SG → ASEAN → Asia) |
| concept_map | verbatim label → concept_key, per table_type |
| geo_map | verbatim label → geo_key |
| row_template / col_template | fixed structure per table_type (NSFR's 34 rows), stored once |

## 3.3 Design rules

- cell_state = empty | reported | zero | null | suppressed. empty = blank; reported = any printed number; zero = a printed 0; null = a printed dash '-'; suppressed = the '#' sentinel (|amount| < S$0.5m, magnitude WITHHELD, value_num always NULL). '#' is a DOCUMENT-WIDE token rule, applied in the same normalisation pass as '-' and '0' — not section-scoped, and NOT folded into reported (reported must always carry a parseable number).

- is_shade is a SEPARATE boolean (orthogonal to cell_state): a cell can be shaded AND hold any of the five states — e.g. shaded + dash = null with is_shade=1.

- Merges = anchor col_id + colspan. Reverse-resolve with the half-open range [col, col+colspan). Normal cell colspan = 1.

- period precedence (most-specific axis wins): col_dim.col_period > table_t.period > document.doc_period. Resolved per cell at load and denormalised onto cell_fact.period — NEVER NULL. Period sits in the column axis whenever a table shows side-by-side dates (Dec25 | Dec24, the 5-period Key Metrics strip); there each cell's period comes from its column. table_t.period may be NULL only if every leaf column carries a period; otherwise it is the table-level label taken from the table title (else the document date). Every table must resolve to >=1 period.

- concept_key / geo_key are assigned (canonical), not transcribed. Denormalised onto cell_fact for fast filtering.

- Hierarchy (row_parent, col_parent, geo parent) uses an adjacency list — same pattern on every axis. Hierarchy is STRUCTURAL, not summational: a section header and its items are parent/child without the parent being the sum of children. A total row is just a leaf row whose concept_key/unit marks it as a total — there is no is_total column, and 'parent = sum(children)' is never enforced. Columns are never additive: col_parent is geometry only (visual grouping under a span header), carrying no arithmetic.

# 3.4 v5 schema changes (from the UOB 4Q25 corpus)

cell_state gains a fifth value, suppressed, for the '#' sentinel — see 3.3. value_raw stays permissive (already holds text, e.g. instrument-feature sheets); cell_state stays precise so SUMs know what they are summing.

col_dim gains an optional col_period; document gains doc_period (last-resort fallback); table_t.period becomes nullable. cell_fact gains a resolved, denormalised period (never NULL). The old 'period lives ONLY on table_t' contract is replaced by the precedence rule in 3.3.

New view v_cell_sumsafe: only reported cells with a parseable number (drops empty/null/suppressed). Sum over this. If its row count is below v_cell_leaf for the same slice, the total is a LOWER BOUND (suppressed cells present) and analytics must say so.

No is_total column — total-ness is carried by the assigned concept_key/unit, gated at query time. v_cell_leaf still excludes section headers as a double-count convenience, not as an enforced parent=sum check.

Analytics rules to honour downstream (full list in schema NOTES): resolve period via cell_fact.period not table_t.period; composite row identity (portfolio, PD-range) for IRBA tables — a bare PD band is not a concept; FIRB vs AIRB are different table_types; risk-weight matrix columns (12.9) are label strings not a typed dimension; category columns in linkage tables (11.1) are non-additive; rating-agency and headcount/ratio/% cells carry non-monetary units and must be filtered out of S$m sums; text-only feature tables (5.2) are excluded from concept reconciliation by default.

# 4. Two design concepts that make it scale

## 4.1 Template vs instance

Fixed templates (NSFR, LCR) store row/column structure ONCE per table_type. Each period loads only cell values referencing the shared template — no re-creating rows every quarter.

- Seen template → reuse stored rows; extraction aligns values to them. Time series is trivial because periods share rows.

- New table type → create the template once, then every future period reuses it.

- Template is a superset with valid_from / valid_to + applicability — it grows by accretion when a new row genuinely appears (MAS adds a line; a bank reports extra granularity).

## 4.2 Concept identity & the review loop

concept_key is the only field not read from the PDF. Labels drift across periods (punctuation, abbreviations, renumbering), so matching is by normalised label / similarity, not exact text.

- Exact / high match → auto-assign, loads silently.

- 70–90% match → review queue; a human confirms.

- Every decision feeds back into concept_map — the same label never needs review twice. The queue shrinks toward zero for stable templates.

Reviewer's three actions: Same (map to existing row) · New (add a template row) · Split (replace one row with child rows).

# 5. Document orchestration

How the pieces sequence when the extractor is pointed at a full document. The only branch is how the table list is built; everything after is identical.

## 5.1 Step 1 — Discover the tables

| Document type | How the table list is built |
| --- | --- |
| TOC (Pillar 3) | Parse the TOC deterministically → list of (title, page, section). Zero AI. Builds the section tree (parent = section_no trimmed: 12.3.1 to 12.3 to 12). |
| No TOC (loose tables) | Cheap per-page vision pass: 'is there a table? what's its title?' (detect only, not full extract) → same (title, page) list. Skip pages with no table. |

After this step both paths converge — downstream extraction does not care how a table was found. The no-TOC pass also flags likely continuations (same/again title, continuing row numbers) so Stage 5 can stitch.

## 5.2 Step 2 — Populate document + table_t FIRST

Write the document row, then one table_t row per discovered table (title, provisional table_type, page_range) BEFORE any extraction. This registers the full table manifest up front.

- See the whole document before spending API calls (e.g. 40 tables, 38 known, 2 new).

- Resumable: if extraction fails on table 17, tables 1–16 are already loaded.

INSERT document INSERT table_t (x N tables) -- manifest, values come later

## 5.3 Step 3 — Per table: known vs new

Match each table's title (then structural fingerprint as fallback) against known table_types.

| Outcome | Path |
| --- | --- |
| Known (has a template) | Prompt 2 (aligned extract) → reconcile rows to template → auto-load matches, queue drift. Mostly no human. |
| New (no template) | Prompt 1 (blind extract) → build col_dim + row_dim → review once → becomes a known template. |

## 5.4 Step 4 — Per table: extract → load (parents before children)

Run the chosen prompt page-by-page, stitch continuations, then load in FK-safe order.

for each table: extract page(s) -> HTML (stitch continuations: rows climb, no new header) if NEW type: INSERT col_dim ; INSERT row_dim -- build structure once if KNOWN: reuse template rows/cols -- no structure insert INSERT cell_fact (values; col_id from position, colspan from attribute) validate: each data row's tds + colspans = column count

Populate order overall: document → table_t (all) → per table { col_dim, row_dim } → cell_fact. Parents always exist before children.

## 5.4a Extraction strategy — one-prompt two-step, chunked by output size

How many tables one Gemini call handles. The risk is a page with MANY tables (e.g. section 12.9: 14 asset-class blocks × 2 periods on 4 pages): a bare 'extract the table' prompt makes Gemini pick the most salient one and silently drop the rest.

- Default — one prompt, two internal steps: the prompt tells Gemini to FIRST enumerate every table/block on the region, THEN emit each as its own <table>. Enumeration and extraction see the same image, so scope can't drift. Best for pages with a few tables.

- Bound by output tokens: all tables in one response can exceed max_output_tokens and truncate mid-table — a silent omission. So the one-prompt call is run PER CHUNK, sized so its output fits (e.g. ~5 blocks at a time for 12.9), then stitched.

- Cheap count/size probe routes it: a lightweight detect-only pass ('how many distinct tables on this region, roughly how big?') sets the chunk boundaries — whole page if small, split if large. This replaces the heavy full OBSERVE pass for routing.

- Period pinned at slice time: 'As at 31 Dec 2025' / 'As at 30 Jun 2025' are section sub-headers — the slicer stamps each block's period; Gemini never decides or omits it.

Note: earlier guidance to drop the two-pass observe was right for SIMPLE single-table pages, wrong for multi-table sections. Observe survives as the cheap count/size probe; for large sections it also produces the checkpoint the completeness gate (5.6) reconciles against.

## 5.6 Completeness gate (against silent omission)

The failure no colspan/row-count validator can catch: a perfectly-transcribed extraction of the WRONG SCOPE (section 12.9 returned 1 of 14 blocks, from the wrong period, with no error). The extracted table is internally valid; only a count check against the source catches the gap.

- Block-count reconciliation: expected block/table count for the region (from the probe, the TOC, or the known template) must equal the extracted count. 1 found vs 14 expected → halt, route to review. Never load a short section silently.

- Period coverage: each period the section advertises (Dec, Jun) must be represented. A missing period is a halt, not a pass.

## 5.5 Enricher rules (deterministic clean-up after parsing)

These fix things the PDF leaves implicit, in code rather than the prompt — so Gemini never has to invent text or classify meaning.

- Parent from levels: row_parent = nearest row above at level−1. A no-value parent (e.g. 'Other operating expenses', data-level=1) adopts the indented rows beneath it. Normalise any legacy data-kind="section" to a level-1 no-value parent so the chain resolves either way.

- Unlabelled total: a data-kind="total" row with a blank label inherits a synthesised label from the block it closes — 'Total of <nearest parent above>' (e.g. the 2,744 subtotal → 'Total Other operating expenses'). Never ask Gemini to invent the label.

- Total flag is style-driven, so gate aggregation on unit: Gemini may mark a row data-kind="total" from its rule-line styling, not its meaning (e.g. 'Employees (number)'). Aggregation is gated by the row's unit/concept_key, not by data-kind alone.

- Non-monetary unit: tag headcount / ratio / percentage rows (label matches number|employees|ratio|%) with a non-SGD unit so they never sum into a S$m column query.

- Per-section unit override: one table can span several units under a single header (OCBC FINANCIAL HIGHLIGHTS is S$m for Income Statement / Balance Sheet, but % for 'Key Financial Ratios (%)' and S$ for 'Earnings per share (S$)'). The enricher reads each data-level=1 section band's label and assigns its children's unit accordingly — overriding the table's default unit. Driven by the section label, not a per-row pattern.

- Line-number suffix = variant of its base: a printed line number with a letter suffix (4a, 5a, 14a) is a variant/child of its base number (4, 5, 14). The parser uses the suffix as a hierarchy cue to set row_parent, since the indentation alone does not show it.

- Drop reference-letter rows (safety net): even though the prompt says to skip them, the parser drops any header row whose non-empty cells are ALL single letters or bracketed single letters (a, (b)) before building col_dim — so Pillar-3 index letters never become columns. Guarded to spare real short headers: $m, %, year numbers are not single letters.

- Only grey sets is_shade (safety net): the parser sets is_shade=1 ONLY for grey backgrounds (#D3D3D3 or near-grey); any other background-color (e.g. a fabricated red title bar) is treated as decorative and dropped. So Gemini inventing a colour never becomes a phantom shade flag — the prompt asks it not to, the parser guarantees it regardless.

# 6. Review system (template maintenance)

A human-in-the-loop reconciliation queue. SQL stores the queue and decisions; the application computes similarity.

| Layer | Responsibility |
| --- | --- |
| Database (SQLite → Postgres) | review_queue, review_candidate, review_decision + audit trail |
| Backend (FastAPI / Python) | fuzzy match scoring; 3 endpoints: list pending, get candidates, post decision |
| Frontend (simple web page) | show extracted label + ranked candidates; same / new / split buttons |

Maintainability: keep it small. The queue is tiny once templates stabilise. Invest in the matcher, not the UI — a good matcher means 90%+ auto-match.

# 7. Query capability (proven)

| Query | Scale | Speed |
| --- | --- | --- |
| One metric across all periods/banks | 1.5M rows (full corpus) | ~3 ms (indexed) |
| Everything Singapore (geo filter) | composed concept + geo | < 1 ms |
| Filter by doc type + table type | whole database | < 1 ms |

- Aggregation guard: sum one hierarchy level only (geo_level = country, or row_hierarchy ≥ 1) — never a parent plus its children. Views enforce this.

- Engine: SQLite for the mock; Postgres / BigQuery past ~10M rows or for concurrent users.

# 8. Status & next steps

## Done

- Schema designed, loads clean, validated on real DBS NSFR (2 periods, merges, shading, deep nesting, two-level header).

- Geography dimension + rollup + double-count guards proven.

- Query speed benchmarked at corpus scale.

- Orchestration flow defined for TOC and no-TOC documents.

## To build

- Test Gemini on the HTML contract (manual eyeball via Excel-renderable HTML) — merges, shading, empties, header, levels.

- Stage-2 prompt (core + modifiers) — see Appendix A.

- HTML → cell_fact loader: parse headers + grid, derive ids/parents, assign keys, load.

- Table-type + row reconciliation; route mismatches to review.

- Review system: 3 tables + FastAPI + single-item page.

- Template tables for NSFR, then LCR, then extend across Pillar 3.

## Open items to confirm

- Merge widths on edge rows (NSFR row 11/12) — eyeball vs source PDF.

- Sparse vs dense storage of empty cells (currently dense).

- cell_id type (integer for mock; UUID if parallel extraction runs).

# Appendix A — Stage-2 extraction prompts

One stable CORE (the cell-level rules) shared by every table, plus THREE short framings (single / spanning / multiple) and a known-table modifier. The six document cases map onto these — see A.6. Kept deliberately short: an over-long prompt degrades extraction. Header is FLAT (group row with colspans + empty cells, leaf row with all leaf columns) — no rowspan.

## A.1 Core prompt (used for every table)

This is the whole instruction set. The merge/shade rules below are the distilled, reliable form — Gemini identifies merges and shading far better when told to anchor on a logical grid and measure spans against it.

Output ONLY a valid HTML <table border="1"> with inline styles. No prose. GRID ANCHOR: - First map the table to a logical grid, using fully-populated rows as the column anchors (they define where each column sits). CONTEXT ROWS (top of <thead>, each a full-width <th colspan="N">): - Emit any Page Title, Date, Currency, and Reporting Scope shown on the page (e.g. 'Group - All Currencies (S$m)') as leading header rows, so context is preserved with the table. COLUMN HEADERS (<thead>): - Group headers spanning several columns go in a row using colspan, with empty <th></th> where there is no group. All leaf column names go in a single row below. No rowspan anywhere. - A row of bare single letters (a, b, c) or bracketed letters ((a), (b)) is a reference-index row, NOT a header — skip it. Use the descriptive / date row as the column headers. - Apply background-color ONLY to cells genuinely shaded in the source. Never add colour for emphasis (e.g. a coloured title bar that is plain black text in the PDF). ROWS (<tbody>) — mark each <tr>: - EVERY row gets data-level="L" = its indentation depth (1 = flush-left, 2 = indented sub-item, 3 = deeper). A parent row with NO values of its own (its children sum to it) still gets its level — e.g. a flush-left group label is data-level="1" with empty value cells. - Total / subtotal rows: add data-kind="total" (keep their data-level too). - Do not classify rows as 'section' vs 'parent' — only judge indentation depth. The parent of each row is derived later from these levels. MERGES (the common error): - One <td> per column. If a row has fewer values than columns, place the outer values in their anchor columns first; any value sitting in a wide open gap between them is one <td colspan="K"> spanning that gap. - A blank gap with no dash and no border is part of the adjacent merged cell, NOT a separate empty column. Never copy a neighbour's value into it. SHADING: - Shaded cell -> style="background-color:#D3D3D3;" (renders grey in Excel). Keep its content (value, dash, or blank) unchanged. - Measure a shaded block's width against one anchor-column width: a one- column shaded block must NOT absorb an adjacent unshaded empty column. CELL STATE (content of each <td>, independent of shading): - Printed value -> the value verbatim (commas, brackets, %, signs). - Printed 0 -> 0. - Printed dash -> -. - Truly blank -> empty <td></td>.

Four content states + shade flag (how the loader reads each <td>): a value = reported · '0' = zero · '-' = null · blank = empty. The grey style sets is_shade=1 SEPARATELY, so a shaded dash is null + is_shade=1.

Hierarchy is derived, not judged: Gemini outputs only data-level (indentation depth) — it never decides 'section vs parent'. The loader sets row_parent = nearest row above at level−1, so a no-value parent (e.g. 'Other operating expenses') correctly adopts the indented rows beneath it as children. For the rare flush-left parent (no indent gap), the loader falls back on secondary cues — a value-less row directly above a run of valued rows, or a bold / colon-terminated label — and routes anything still ambiguous to review.

The core is shared by every framing below. The six document cases (Section 5) collapse to THREE framings — a short lead-in prepended to the core — because what really differs between cases is the deterministic routing/stitching code, not the prompt.

## A.2 Framing — SINGLE (cases 1 & 2: one page)

Prepended to the core for a single-page unit. Case 2 (several tables on the page) uses the same framing — Gemini just returns several tables.

You are given PDF page P, section <num> '<title>'. Extract EVERY table on this page. Each distinct table is a separate <table>. A bold category label that shares the columns of the rows around it is a section ROW, not a new table — do not split on it. If a table has no printed title, use the section heading as its title. Ignore anything belonging to a different section number.

## A.3 Framing — SPANNING (cases 3 & 4: multi-page)

Prepended for a unit covering a page range. Case 4 (several tables across the pages) uses the same framing plus chunking in code; the prev-chunk tables are carried forward by the loader, not the prompt.

You are given PDF pages P-Q, section <num> '<title>'. A table whose columns resume with NO new title/date/section heading is the SAME table continued — merge it, set continued_from_previous=true on the continuation. A new title or new columns = a separate table. Different reporting dates = different tables (never merge two date blocks).

Continuation modifier (page 2+ within a spanning unit): on later chunks, also append —

This chunk CONTINUES tables from the previous pages. If columns match with no new heading, set continued_from_previous=true and emit ONLY the new rows (no repeated header). A genuinely new table starts fresh.

## A.4 Framing — MULTIPLE (cases 5 & 6: several sections on one page)

Prepended when one page carries tables from more than one section. Case 6 (several tables too) uses the same framing. After extraction, deterministic code routes each table to its section and drops boundary spill.

This page contains tables from MULTIPLE sections, in reading order: <num1> '<title1>'; <num2> '<title2>'; ... Read top-to-bottom. Tables after a section heading belong to THAT section until the next heading. Set section_id on each table to its section number. Do NOT merge tables from different sections.

## A.5 Modifier — Known table (orthogonal to framing)

Appended to ANY framing when the table type is already known, so rows return in template order:

EXPECTED ROWS (known NSFR table), in order: 1. Capital: 2. Regulatory capital 3. Other capital instruments ... [full 34-label list] ... 34. Net Stable Funding Ratio (%) Emit rows in this order where they appear. BUT: - A printed row NOT in the list -> still emit it (do not force a match). - An expected row ABSENT -> omit it (do not invent). The list is guidance, not a form to fill.

Why the deviation rule matters: it keeps extraction honest and routes template drift (added / removed / relabelled rows) into the reconciliation review.

## A.6 The six cases — framing + code path

Each case = the shared core + one framing + (sometimes) a modifier + a deterministic code path. The prompt differs only by framing; the rest is Python.

| Case (sec / tbl / pg) | Framing | Modifier | Deterministic code |
| --- | --- | --- | --- |
| 1 · 1 / 1 / 1 | SINGLE | — | — |
| 2 · 1 / N / 1 | SINGLE | — | (naming untitled tables) |
| 3 · 1 / 1 / N | SPANNING | continuation | stitch on continued flag |
| 4 · 1 / N / N | SPANNING | continuation | chunk + carry prev tables |
| 5 · N / 1 / 1 | MULTIPLE | — | route table→section |
| 6 · N / N / 1 | MULTIPLE | — | route + drop boundary spill |

Known-table modifier (A.5) is independent — it can be added to any of the three framings whenever that table's type is already known.

Build order: get the core + SINGLE framing reliable first (the 80% case); add SPANNING/MULTIPLE framings and their code paths once the base holds.

Draft plan — FinDocIQ table extraction database. For review.